|  |  |  |  |
| --- | --- | --- | --- |
| User Support Item to be enhanced (Deliverable) | Deliverable Date | Current Implementation | Proposed Final Implementation *(on project completion)* |
| User and study management (admin level activities) (6-7 documents/sections) | 05/06/2015 | The Ark Documentation. - Hierarchy of pages.  STUDY Section. 11 documents | Document(s) to be created and completed in MS Word. After looking at it we will figure out if this belongs as 6-7 documents or more or less, but broken down into sections. |
| Individual (in-context) Subject Management (11-12 documents) | 20/06/2015 | The Ark Documentation. - Hierarchy of pages.  SUBJECT Section. 12 Documents | As above |
| All uploaders (>10 new documents needed) | 22/06/2015 | These are spread throughout the other sections. 5 in study, 2 in Data Dictionary, 1 in LIMS (after two of the LIMS functionalities were removed). | As above |
| Dataset/Phenotypic administrative functions (4-5 documents) | 26/06/2015 | The Ark Documentation. - Hierarchy of pages.  DATASETS Section. 4 Documents | As above |
| LIMS administration functions (7-8 documents) | 30/06/2015 | The Ark Documentation. - Hierarchy of pages.  DATASETS Section. 4 Documents kept (after two of the LIMS functionalities were removed). | As above |
| Reporting and Data Exctraction. (2-3 documents) | 04/07/2015 | The Ark Documentation. - Hierarchy of pages.  REPORTS Section. 2 Documents | As above |
| Work tracking (4-5 documents) | 08/07/2015 | The Ark Documentation. - Hierarchy of pages.  WORK TRACKING Section. 4 Documents | As above |
| Disease and Gene Module (2-3 documents) | 13/07/2015 | This module has been disabled as it was confusing to users and given it is not being used, functionality was removed | As above |
| Administrative documentation (7-8 documents) | 18/07/2015 | This has been completed as one entire document given the importance and interlinked nature of all admin module/functions. Any mistake her would have significant carry on effects, therefore we kept it in one place. | As above |
| Convert all documents to pdf and HTML. | 01/08/2015 | Following approval from Hamish | All documents should be easily converted to pdf for universal acceptance/availability. HTML conversion using a simple inbuilt tool may suffice if formatting works with inherent tools used at UWA for web development. If not, they can be recreated from a WSIWYG web development tool. |
| Create links and description of all documents throughout support web site. Also add details and links to google-code site (host of our code repository) and the Atlassian JIRA site. | 07/08/2015 | Following approval | All documents must be available through any web presence that discusses “The Ark” software/services. |
| Create links and descriptions of all document in context specific “pages” in the web application itself. | 14/08/2015 | Following approval | Availability of actual context specific help documents will be placed in the application itself, this will require redeployment, it will be initially in The Western Australian Managed instance, and propagated (via code repository) through all other instances when they perform their next code update/build. |